## Slide 1: The Power of Measurement and Prediction: Lessons Learned from Project Management
Downloadable Tools
by Kari S. Sanders

## Slide 2: Scope Analysis
Task # | Description | Est Hours | 
TOTAL |  |  | 

## Slide 3
Team Impact Analysis
Was/Is
Specific Request
Impact/What Will Not Get Done

## Slide 4: Roles and Responsibilities Matrix
O = Owner, RE = Responsible Engineer, R = Required Reviewer,
P = Participant, I = Inform (fyi) , N/A = Not Applicable
R&R Matrix |  |  |  |  |  | 

## Slide 5: Cartoon Schedule
___
___
___
___
___
___
___
___

## Slide 6: Quantifiable Backup Data
Is your LOE work really LOE?
  Quantifiable Backup Data (QBD) breaks broad tasks into measurable scope.
    Helps with staff planning
    Helps determine percent complete
    Helps answer questions about bandwidth for additional scope
QBDs can be constructed in many ways
  Subtasks in an IMS or a Spreadsheet
  List tasks and assign weights
  Maintain the list for % complete insight
Task | Assignee | Assigned Weight | % Complete
Task 1 |  |  | 
Task 2 |  |  | 

## Slide 7
Metrics Checklist
What questions are you trying to answer?
For whom? What is the most effective way to communicate with that stakeholder?
How difficult is it to get the information you need?
How/where is it being collected? Can you easily query it?
Do you need anything from external sources? Any tools?
How meaningful is the correlation of your metrics with those from other projects?
Are you reusing terminology but employing different definitions?

## Slide 8
Risks Checklist
Distinguish “risks” from “challenges”
Create credibility through realistic contingency plans
  Avoid doomsday prophecies
  Examine similar projects for predictive support
Make sure you have the whole picture
  Is this bigger than your team?
  Are there related efforts that are impacted?
Use meaningful metrics
    Need to easily compare with competing requests for resources

## Slide 9
Communication Checklist
Are your stakeholders receiving your message in a way that is meaningful and actionable to them?
Have you accounted for dependencies in your planning – both internal and external?
Have you quantified your communication?
Have you quantified your scope in manageable pieces?
Are you tracking progress?
Is data from past projects available?